**Test Plan**

Project Name : Proxify Web Platform

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_



Prepared By: Rohit Yadav

Date : 06-March-2025

**Contents**

1. Introduction……………………………………………………………………..
2. Objective………………………………………………………………………..
3. Scope of Testing…………………………………………………………………
4. Feature to be tested……………………………………………………………….
5. Testing Strategy……………………………………………………………….
6. Testing environment setup…………………………………………………
7. Test Deliverables……………………………………………………………….
8. Test Schedule……………………………………………………………….
9. Entry & Exit Criteria……………………………………………………………….
10. Risk & Mitigation……………………………………………………………….
11. Roles & Responsibilities……………………………………………………
12. Tools & Resources……………………………………………………………….
13. Approvals & sign-off……………………………………………………………….

**Introduction:**

This test plan outlines the approach for testing the login functionality of the Proxify.gg web platform, ensuring secure and seamless user authentication. It covers test objectives, scope, methodology, environment specifications, testing tools, assumptions, test scenarios, and identified risks. The primary focus is to validate user credential handling, error messages, session management, and security aspects across multiple devices and browsers.

## **2. Objective**

The primary objective of this test plan is to ensure the Proxify.gg platform functions as expected, meets user requirements, and delivers a seamless experience. The testing will focus on:

* **Verifying core functionalities** (e.g., Login, dashboard, plans).
* **Ensuring compatibility** across multiple devices and browsers.

## **3. Scope of Testing**

* **Functional Testing** – Validate key features such as login, dashboard.
* **UI/UX Testing** – Evaluate the website’s usability and responsiveness.
* **Compatibility Testing** – Test across various browsers and devices.
* **Performance Testing** – Assess page load time and responsiveness.

**4. Features to be Tested**

* User Authentication (Login, Registration, Forgot Password)
* Dashboard Functionalities (Navigation, Profile, Settings, Notifications)
* Account
* Admin
* Logout

## 

## **5. Testing Strategy**

* Manual Testing for UI/UX, functionality, and security.
* Cross-browser and cross-device testing to ensure consistency.

## **6. Testing Environment Setup**

* **Operating Systems:** Windows 10, macOS, Android, iOS
* **Browsers:** Chrome
* **Devices:** Laptop

## **7. Test Deliverables**

* **Test Plan Document**
* **Test Cases & Scenarios** (Functional, UI, Performance)
* **Bug Reports** (Issue with severity & priority)
* **Test Summary Report** (Final test results & pass/fail status)

**8. Test Schedule**

| **Phase** | **Date** |
| --- | --- |
| Test Plan | 06-Feb-2025 |
| Test Case Design | 06-Feb-2025 |
| Test Execution | 07-Feb-2025 |
| Bug Report | 07-Feb-2025 |

## **9. Entry & Exit Criteria**

* **Entry Criteria:** The website is ready for testing with a stable build.  
   Test data is available.
* **Exit Criteria:** All critical test cases executed.  
   No critical/blocker defects remain unresolved.  
   Test Summary Report submitted.

**10.Roles and Responsibilities :**

| **Name** | **Roles** | **Responsibilities** |
| --- | --- | --- |
| Pooja Yadav | Test Manager | Overall test strategy and planning |
| Anjali shaw | Test Lead | Assigns tasks & Check progress |
| Rohit Yadav | Test Engineer | Writes test cases, executes tests, logs defects |

**11. Tools :**

* **Google Documents, Sheets**